AI Phone Ordering Platform — Phase 2

Restaurant Onboarding & Multi-Tenant Scaling Plan

Prepared for HKA Connections LLC  ·  July 2026  ·  6-week plan

Where We Are (End of Phase 1)

Phase 1 delivered a fully working pilot for Beyond Juicery + Eatery: Bea answers calls in English, Arabic, and Spanish, takes orders against a live Airtable menu, sends SMS confirmations and rejections (A2P-approved), and the restaurant manages everything from a real-time dashboard with accept / reject / callback workflows. Remaining Phase 1 item: activating call forwarding on the restaurant’s Cronus lines once portal access is shared.

Phase 2 Goal

Turn the single-restaurant pilot into a repeatable product: a documented onboarding process, self-service menu management, per-restaurant AI customization, and the operational standards needed to onboard the first paying clients without engineering work on every step.

Weekly Breakdown

| Week | Theme | Focus | Deliverables |
| --- | --- | --- | --- |
| 1 | Onboarding Blueprint | Define and document the complete new-restaurant process | Written onboarding playbook: intake form (menu, locations, hours, phone system, tone preferences, FAQs) • step-by-step internal checklist from signed contract to first live call • defined roles (what we do vs. what the restaurant provides) • target onboarding time defined (goal: under 1 week per restaurant) |
| 2 | Menu Pipeline | Standardize how menus are collected, imported, and kept current | Menu import tooling: automated scrape/import from the restaurant’s online ordering platform where available (proven this week with Beyond’s menu) • spreadsheet template for restaurants without one • Airtable menu structure standardized per restaurant • documented price-sync routine |
| 3 | Agent Template System | Make the AI agent configurable per restaurant | Reusable agent template with per-restaurant variables: greeting, restaurant name, voice/tone, locations, hours, FAQs, languages • separation of core ordering logic (shared, we maintain) from restaurant personality (configured per client) • checklist of what is customizable vs. fixed |
| 4 | Client Configuration Portal | Define how restaurant owners request or make changes | Recommended model: restaurants manage menu items, prices, and availability directly in Airtable (safe, no prompt access) • prompt and workflow changes go through us via a simple change-request channel • client operations guide (how to use dashboard, edit menu, request changes) |
| 5 | Multi-Tenant Infrastructure | Prepare the backend to run several restaurants in parallel | Per-restaurant separation: Vapi assistant per client, Airtable base per client, n8n workflows parameterized • phone number provisioning + A2P registration runbook (SMS compliance per client) • billing groundwork (Stripe) • monitoring: per-restaurant call log review routine |
| 6 | Dry Run & Launch Kit | Validate the whole process end-to-end on a second restaurant | Full onboarding dry run using the playbook (target: real candidate restaurant if available) • fixes to the playbook from what we learn • sales-ready launch kit: demo script, pricing inputs, onboarding timeline we can promise clients |

Answers to the Key Questions (for Monday’s call)

1. Complete onboarding process for a new restaurant

- Intake → Build → Test → Go live. Restaurant fills one intake form; we import the menu, configure the agent template, run an internal test-call script, then a joint test week with the owner before forwarding their real number.

2. How we collect and manage menus

- Automated import first. If the restaurant has online ordering (Appfront, Toast, Square, etc.) we import directly — this is already working for Beyond. Otherwise a simple spreadsheet template. Airtable stays the single source of truth the AI reads live.

3. How customizable the agent is per restaurant

- Fully customizable personality, shared core. Greeting, name, tone, languages, locations, hours, FAQs, and menu are per-restaurant settings. The battle-tested ordering logic (one question at a time, confirmation flow, SMS, dashboard) is shared and maintained by us — every fix benefits all clients.

4. Do owners edit prompts themselves?

- No direct prompt access (recommended). Owners self-manage menu, prices, and item availability in Airtable — changes reflect on the next call, no code involved. Prompt/behavior changes go through us: Phase 1 showed that small wording changes have big call-flow effects, so they need testing before going live.

5. Operational steps to standardize before first clients

- Per-client A2P SMS registration (takes days, must start early in onboarding)

- Call forwarding runbook per phone provider (carrier vs. VoIP — Cronus doc becomes the first entry)

- Test-call script + acceptance checklist (the go/no-go gate before going live)

- Weekly call-log review routine per restaurant during the first month

- Billing setup (Stripe) and support channel definition

What We Need From You

- Cronus portal access to activate Beyond’s call forwarding (last Phase 1 item)

- Candidate restaurant for the Week 6 onboarding dry run

- Stripe account access when we reach Week 5 billing groundwork

- Decision on pricing model so the launch kit reflects real numbers

Timeline assumes part-time dedication in parallel with Beyond Juicery live support. Weeks can compress if intake information arrives quickly.